| JRS RETAIL SERVICES Commercial Retail Construction / Retail Remodel Subcontractor | QUOTE # JRS-2026-HM-NP-001 June 30, 2026 |
| --- | --- |

| PREPARED FOR | General Contractor — H&M NorthPark Remodel |
| --- | --- |
| PROJECT | H&M Remodel — NorthPark Center |
| STORE # | TBD |
| LOCATION | NorthPark Center, Dallas, TX |
| PREPARED BY | Richard Bodington / JRS Retail Services |
| PHONE | 832-361-6551 |
| BASIS | Labor + JRS-Furnished Materials |

1. PROJECT SUMMARY

Commercial retail remodel for H&M at NorthPark Center, Dallas TX. JRS provides labor for patch/paint, ceiling tile replacement, glue-down LVT installation, and final clean/punchlist.

On this project JRS furnishes paint, ceiling tile + grid clips, and LVT adhesive (broken out separately). Flooring material (LVT) is supplied by the client; JRS installs only. Pricing assumes standard 10-hour production shifts in an occupied mall/customer-facing retail environment.

2. SCOPE OF WORK INCLUDED

Patch and prep wall surfaces, then apply two-coat retail-grade paint to ~8,000 SF wall area (paint furnished by JRS).

Remove and replace ceiling tile to ~5,000 SF, including grid clips (ceiling tile and grid clips furnished by JRS).

Install glue-down LVT to ~5,000 SF, including floor prep and adhesive (LVT material by client; adhesive by JRS; JRS install only).

Final clean and punchlist of all work areas to retail-ready condition.

3. ESTIMATE BREAKDOWN

| # | DESCRIPTION | QTY | UNIT | UNIT PRICE | LINE TOTAL |
| --- | --- | --- | --- | --- | --- |
| 1 | Patch + two-coat retail paint — labor | 8,000 | SF | $1.85 | $14,800 |
| 2 | Ceiling tile replacement — labor | 5,000 | SF | $2.10 | $10,500 |
| 3 | Glue-down LVT install (occupied retail) — labor | 5,000 | SF | $4.75 | $23,750 |
| 4 | Final clean and punchlist — labor allowance | 1 | LS | $3,500 | $3,500 |
| 5 | Paint — JRS-furnished material (two coats, 8,000 SF) | 1 | Allow | $5,200 | $5,200 |
| 6 | Ceiling tile + grid clips — JRS-furnished material (5,000 SF) | 1 | Allow | $6,500 | $6,500 |
| 7 | LVT adhesive — JRS-furnished material (5,000 SF) | 1 | Allow | $2,200 | $2,200 |

5. TOTAL PRICE

| Labor subtotal | $52,550 |
| --- | --- |
| Materials subtotal (JRS-furnished) | $13,900 |
| TOTAL | $66,450 (Labor $52,550 + JRS-Furnished Materials $13,900) |

6. ASSUMPTIONS

Pricing based on standard 10-hour production shifts.

Quantities approximate per scope provided (8,000 SF wall paint, 5,000 SF ceiling, 5,000 SF LVT); final price subject to confirmed measured quantities.

JRS furnishes paint, ceiling tile + grid clips, and LVT adhesive, shown as separate line items.

LVT flooring material supplied by client; JRS installs only.

Pricing reflects occupied mall / customer-facing retail conditions.

Debris haul-off / dumpster by GC unless added in writing.

7. EXCLUSIONS

LVT flooring material (by client).

Permits, taxes (unless legally required), engineering, and design.

Licensed electrical, plumbing, HVAC, fire alarm, sprinkler, and low-voltage work.

Merchandise moving unless listed.

After-hours mall / security fees unless added in writing.

Hazardous materials — asbestos, mold, lead, environmental.

8. CLARIFICATIONS / OPEN ITEMS

Confirm work hours: mall after-hours / overnight vs. daytime.

Confirm exact measured wall SF, ceiling SF, and LVT SF prior to final price lock.

Confirm whether a lift is required for ceiling work at this ceiling height.

9. TERMS

Quote valid 15 days unless noted.

Change orders required for any work outside the listed scope.

Schedule subject to crew availability and site readiness.

Payment terms: per subcontract agreement.

10. AUTHORIZATION

Accepted by:  _________________________

Name / Title:  _________________________

Date:  _________________________